PRODUCT DEFINITION  /  MULTI-PASS ENGINEERING PLAN

# ARC-1 Workbench

Adaptive RISC-V Console Development System

REVISION A    •    WORKBENCH R06 BASELINE    •    TARGET RELEASES R07–R12

## Purpose

An authoritative implementation outline for a unified, Windows 11-first ARC-1 workstation: firmware, FPGA, game SDK, launcher, cartridge assets, graphics tools, diagnostics, performance analysis and a separate AI-agent control interface.

## Founding interaction rule

Be as direct and productive as classic Windows File Manager and Word 6; feel as polished as an orange Aqua application; remain inspectable, keyboard-driven and genuinely useful to a power user. Every attractive control must perform real work.

| DECISION | BASELINE |
| --- | --- |
| Product name | ARC-1 Workbench |
| Human interface | Compact orange Aqua; menu-first; Finder-style files; Word 6 editing habits |
| Machine interface | Versioned structured commands; same underlying action engine |
| Primary host | Windows 11 x64 (native qualification pending) |
| Hardware source | ARC-1 R10 design; board fabrication on HOLD |
| First milestone | R07 simulated launcher + working workspace presets |

SCOPE BOUNDARY  This is a plan and acceptance contract. It does not claim the R07–R12 functions already exist.

# 1  Executive decision and current baseline

The software project has a useful host foundation. The next work must deepen it rather than continually redesign its appearance. Product quality now means one coherent command system, evidence-backed engineering output and a workspace that remains pleasant for long technical sessions.

## 1.1 What R06 demonstrably contains

| AREA | CURRENT EVIDENCE | GAP TO CLOSE |
| --- | --- | --- |
| Desktop UI | Tkinter orange Aqua; file tree, editor, output; compact 51 px header; F9 diagnostics | Native Windows 11 usability and packaging validation |
| Firmware | F133 / D213 freestanding RISC-V linker-stage ELF/BIN tests | Not bootable; no proven hardware BSP, startup, RAM init |
| Boot / LCD | Host boot-state logic and simulated LCD events | Real F133 TWI driver and physical LCD not proven |
| Game SDK | Portable C11 API, host simulator, sample build and tests | Real target game runtime/loader and richer graphics |
| Cartridge | .arc1cart host archive, hash checks, synthetic read-latency model | No target executable, real USB host reader or sustained frame proof |
| Agent API | JSON-lines stdio; read, controlled hash-checked source write, build/test/inspect | Version/capability negotiation, audit trail, transactions, deeper controls |
| Physical ARC-1 | No actual first article | Fabrication and bring-up are separate engineering gates |

## 1.2 Outcomes sought by R12

An installed or portable native Windows 11 Workbench that does not require users to manage Python manually.

A reliable editor/file manager with keyboard equivalence, saved workspaces and searchable commands.

A simulated cartridge that can launch executable host-game code and display a real preview, without claiming target bootability.

A per-device build dashboard that distinguishes stage, host, FPGA-simulated and board-observed evidence.

A useful graphics inspector and four-device frame-timing profiler based on modeled or measured data.

An agent API with documented schemas, precise permissions, approval-sensitive actions and machine-readable logs.

## 1.3 Non-goals for these passes

No general-purpose operating-system development; no unverified physical NOR flashing; no claim of full 3D GPU completion; no proprietary source-editor engine invented from scratch; no mandatory cloud account; no replacing official ARC-1 artwork; no overriding console-game identity with Workbench branding.

# 2  Human interaction specification

## 2.1 The design language: orange Aqua, not Windows 3.1

Keep the user-recognizable mechanics of classic File Manager and Word 6, not the old gray raised-border look. Surface treatment: charcoal/graphite chrome, warm ivory document surfaces, subtle glossy orange buttons, restrained shadows and clean, readable dividers. Maintain the unmodified brushed-metal ARC-1 logo.

| ELEMENT | DESIGN RULE |
| --- | --- |
| Permanent top strip | Aim for 44–52 px with small logo and project status; avoid a second decorative masthead. |
| Menu bar | Always available: File, Edit, View, Project, Build, Debug, Hardware, Tools, Help. |
| Primary work region | Editor or file canvas gets remaining space; two secondary panes collapse independently. |
| Color meaning | Orange = active action/focus; red = critical fault; green = verified pass; muted gray = unavailable. |
| Text/contrast | Comfortable scalable body type; contrast and focus states never depend on gloss/color alone. |
| Motion | Short, optional transitions; no animated controls that delay file or build work. |
| Branding | ARC-1 logo on application shell, About dialog and launcher; game artwork remains individual. |

## 2.2 Interaction rules from File Manager and Word 6

Visible filesystem tree, details/list pane, breadcrumbs, path editing, filename search, sorting, multi-select and contextual file operations.

Standard editing: Open/Save/Save As, Undo/Redo, Find/Replace, split document, line numbers, selections, modified-file indicator and recovery after crash.

Drag-and-drop defaults to copy with an explicit drop cue; never silently overwrite. External Windows Explorer drops must be validated just like an Import command.

Every visible button has a corresponding menu action, keyboard path and underlying command ID.

Long operations run off the GUI thread; report progress, cancellation and exact error context without freezing the editor.

## 2.3 Power-user layouts

| PRESET | DEFAULT FOCUS | OPTIONAL PANES |
| --- | --- | --- |
| Code | Full-height editor + navigation | Outline, diagnostics, build console |
| Firmware | Device target and source | Registers, memory map, LCD status, boot trace |
| Graphics | Frame canvas and assets | Tiles, palettes, depth, GPU jobs |
| Cartridge | Asset shelf and game manifest | Import log, simulated streaming trace |
| Debug | Source and breakpoint locations | Variables, call stack, serial, device status |
| Full Screen | Editor or single viewer only | All secondary panes hidden |

# 3  Workflow fidelity and usability controls

## 3.1 The productivity contract

A frequent task should take no more than a few predictable actions. A power user must be able to work primarily by keyboard without losing access to any critical command. The UI must remember navigation, pane positions and open documents between sessions.

| KEY / ACTION | MEANING |
| --- | --- |
| F1 | Context help |
| F3 / Ctrl+F | Find next / Find |
| F5 | Build selected target |
| F6 | Run selected simulation |
| F7 | Test selected target |
| F8 | Diagnostics |
| F9 | Inspector on/off |
| F11 | Distraction-free editor |
| Ctrl+P | Quick-open project file |
| Ctrl+Shift+P | Search registered commands |
| Ctrl+Tab | Switch documents |
| Alt+Left | Back in navigation history |

These are intended defaults, not unchangeable bindings. Before finalizing, compare them with native Windows, code-editor, and accessibility expectations; support user remapping and show shortcuts in menus.

## 3.2 Docking and Qt evaluation

Build a PySide6/Qt prototype of the shell without rewriting the SDK engine. Compare it against R06 Tkinter on Windows 11 for startup time, memory use, font clarity, DPI scaling, drag/drop, dock behavior, keyboard focus, installer size and maintenance cost. Keep R06 operational until the prototype passes a migration gate.

QT CAUTION  Qt supports saved dock layouts; only restore workspace state produced by this application or a compatible version. Qt warns against loading untrusted layout-state blobs. Review Qt LGPL/commercial licensing obligations before committing to product distribution.

## 3.3 Windows packaging and file operations

Provide portable folder distribution as the always-available fallback, with Start Workbench and Readme beside the application.

Target a self-contained Windows executable/distribution so installation does not require Python or manual libraries.

Offer a drag-to-My Apps install metaphor, but use actual Windows filesystem/shortcut practices. Keep installation reversible and avoid administrator permissions where possible.

Preserve portable projects separately from application binaries; uninstall must not silently delete user projects.

Validate Shell drag/drop behavior on Windows 11, including directories, filenames with Unicode, long paths, read-only sources and copy/move indications.

# 4  One command engine, two front ends

The human GUI and AI-agent API are different presentations of the same domain operations. Neither interface may maintain a private, inconsistent build model.

| LAYER | IMPLEMENTATION RESPONSIBILITY |
| --- | --- |
| Human Workbench | Dockable GUI, editor, Finder-style file actions, previews, dialogs, shortcuts |
| Agent front end | Documented versioned JSON-lines stdio service; later optional MCP adapter |
| Shared command engine | Action registry, parameters, input validation, permission decisions, logs and cancellation |
| Domain services | Build, firmware, cartridge, game runtime, graphics, debugger, profiles, hardware inspection |
| Adapters | Host simulator; compilers/HDL tools; validated device transports when first-board proof exists |
| Evidence and artifacts | Immutable IDs, SHA-256, toolchain lock, test records, release manifest and audit trail |

## 4.1 Example operation mapping

| HUMAN UI | AGENT ACTION | ENGINE OPERATION |
| --- | --- | --- |
| Build > F133 | build.f133 | firmware.build(target=f133) |
| Cartridge > Inspect | cartridge.inspect | cartridge.inspect(path, verify=true) |
| Test > Run Firmware | test.firmware | test.run(suite=firmware) |
| File > Save | files.write | source.replace_if_hash_matches(...) |
| Hardware > Detect | hardware.detect [future] | device.detect(read_only=true) |
| Deploy > Program NOR | device.flash [future] | NOT AVAILABLE until board recovery proof + authorization |

## 4.2 Agent safety and audit contract

Read-only by default; explicit capability grant per session for changing source or generated artifacts.

Concurrent changes use expected SHA-256 preconditions; do not allow an agent to overwrite human work silently.

Operations must return structured results with stable IDs, success/failure, evidence level, target, log path and artifact hashes.

Never expose unrestricted shell execution through the agent API by default; all build tools run via allowlisted commands and bounded inputs.

Reserve physical writes/flash for a separate, authenticated, human-authorized workflow after first-article recovery tests.

Treat files, build logs, game manifests and external agent requests as untrusted input; no implicit instruction-following from artifact text.

Provide opt-in visible agent activity history and a reviewable proposed-diff workflow before applying broad edits.

PROTOCOL CHOICE  Keep existing JSON-lines stdio as the internal stable API now. An MCP-compatible adapter can be added later as a thin wrapper over validated tools, not as a second command engine.

# 5  Project structure, artifact identity and verification

## 5.1 Target repository organization

arc1-workbench/
  app/              human GUI and workspace layouts
  agent/            stdio API and optional future protocol adapter
  engine/           command registry, permissions, jobs, audit
  firmware/         F133/D213 boot and drivers (stage and target)
  fpga/             12F/45F RTL, scripts and reference models
  sdk/              public C API and game libraries
  runtime/          game loading, storage, graphics, audio and input
  launcher/         host/target game selection interfaces
  cartridge/        pack/validate/stream tooling
  simulator/        deterministic host rendering and timing
  diagnostics/      boot, LCD, device and serial/profiling adapters
  branding/         approved immutable ARC-1 identity assets
  hardware/         versioned R10+ board-interface manifests
  tests/            unit, integration, GUI, agent, conformance
  docs/             manuals, pass handoffs and release decisions
  releases/         signed/checksummed build output manifests

## 5.2 Evidence taxonomy (mandatory everywhere)

| LABEL | WHAT IT PROVES | WHAT IT DOES NOT |
| --- | --- | --- |
| STATIC_CHECK | Source/manifest/PCB documentation checked | Runnable behavior |
| HOST_TEST | Program or interface ran on workstation | RISC-V silicon operation |
| FPGA_SIM | RTL model produced expected result | Timing/resource fit on installed FPGA |
| TARGET_LINK | RISC-V or FPGA artifact was constructed | Bootability or board I/O |
| BOARD_OBSERVED | Hardware behavior recorded on a real board with trace | Production reliability beyond conditions tested |
| NOT_AVAILABLE | Feature is intentionally unavailable | Any operational capability |

Every UI status indicator, exported report and AI response must show evidence type, version and timestamp or artifact hash. Never show “ARC-1 Connected” when the simulator alone is running.

## 5.3 Reproducibility contract

Lock versions of Python, Qt (if adopted), compilers, binutils, linker, HDL tools and schemas.

Each build emits a machine-readable manifest linking source revision, toolchain ID, board revision, artifact type and SHA-256.

Clean builds do not modify source. Tests must flag nondeterministic generated output unless documented.

Release records include differences from prior revision, known failures and an explicit pass acceptance decision.

Keep first-article firmware images distinct from desktop-host tests and future production release images.

# 6  Pass-by-pass execution plan

The following release numbers continue from R06. Every pass finishes with (a) changes to runnable source, (b) automated tests, (c) a Windows-facing screenshot or CLI transcript, (d) agent method parity where applicable, (e) release notes and hashes. No pass may quietly weaken an earlier test.

## R7  |  Launcher + workspace presets

Build the first credible “console inside the desktop”: browse a simulated cartridge, select a game and enter/exit a host-based preview while using saved workspace modes.

### Deliverables

Implement game shelf, metadata display and launch state machine; preserve separate ARC-1/platform and STRUTHIO/game branding.

Use the real host-compiled hello_arc1 game as the first runnable object; specify a versioned host executable/cartridge contract rather than relabeling R06 asset ZIP as executable.

Add Code, Cartridge and Debug workspace presets, with restored pane visibility and editor position.

Implement quick-open file and searchable command registry (initial core subset).

Expose launcher.list / launcher.launch_sim / launcher.stop_sim agent methods using the same command engine.

### Acceptance / exit gate

User can package, inspect, select, start and stop a verified host game from the Workbench UI.

Missing/corrupt cartridge, malformed manifest and aborted launch are surfaced as named failures.

Workspace layout persists across restart; no simulated game is labeled BOARD_OBSERVED.

Dependencies: R06 .arc1cart host validation and present C11 host simulator.

Explicitly excluded: Real F133 game loader, hardware launcher, physical USB throughput claims.

## R8  |  File Manager + source intelligence

Make Workbench genuinely faster for repeated development: keyboard mastery, safe document editing and source navigation.

### Deliverables

Native-feeling dual-pane or split directory view; file search/filter, recent/favorites, multi-select, visible copy/move behavior.

Split code editor, reopen-session, undo/redo, find/replace, unsaved warnings and crash recovery.

Introduce LSP client adapter and compile_commands.json generation, beginning with C/C++ clangd integration.

Show compiler diagnostics with clickable source positions and unified Problems pane.

Add GUI regression tests for save conflicts, drag/drop and keyboard-only operation.

### Acceptance / exit gate

Editing and navigation usable without mouse; no silent source overwrite.

Go-to-definition and diagnostics work in a self-contained sample project when language server is installed.

Windows file paths, Unicode filenames, 125%/150% scaling and high-contrast mode exercised.

Dependencies: Command registry; optional installed clangd; source tree and Windows test host.

Explicitly excluded: Full custom editor parser, undocumented external tool execution, accidental source auto-formatting.

## R9  |  Graphics Laboratory

Turn graphics development into an inspectable pipeline without implying an FPGA GPU already exists on silicon.

### Deliverables

Host frame preview with screenshot capture and frame-step playback.

Inspect sprite sheets, tile maps, colors/palettes, texture budgets, depth buffers and intermediate frame layers where model data exists.

Display CPU-side D213 commands and modeled 45F tile/raster jobs with transport queues.

Compare golden reference images, show divergent pixels and export reproducible regression fixtures.

Support game scene zoom, pixel inspection, and a RAM transfer budget panel.

### Acceptance / exit gate

A sample host scene renders, pauses, steps and reports exact provenance.

Host output matches checked golden images; deliberate asset corruption causes a failing test.

Estimated link use is labeled modeled and not presented as measured RGMII performance.

Dependencies: Host rendering reference, deterministic simulator and initial launcher from R07.

Explicitly excluded: Claims of finished hardware GPU, measured HDMI performance, general-purpose 3D feature completion.

## R10  |  Firmware, FPGA + build dashboard

Unify cross-compilation, FPGA configurations and validation under one transparent build center.

### Deliverables

Build target selection: F133, D213, 12F, 45F, SDK libraries, game package and aggregate project.

Read ELF sections, map files, image sizes and NOR partition allocations; validate against versioned board manifest.

Show FPGA tool version, timing reports, resource utilization, inferred RAM and build failures.

Track stage artifacts separately from BOOTABLE/BOARD_OBSERVED states; no invented positive status.

Provide build dependency graph, cross-target invalidation and per-artifact provenance manifest.

### Acceptance / exit gate

All declared available targets produce explicit success/failure plus artifact identity; unsupported targets return NOT_AVAILABLE.

A deliberately oversized firmware image fails partition validation.

No host build status can unlock hardware flashing without first-article validation.

Dependencies: Confirmed board memory map, vendor boot requirements, compiler/FPGA toolchain availability.

Explicitly excluded: Calling current stage binaries boot-ready; force-closing FPGA timing; live board flashing.

## R11  |  Debugger + four-device performance profiler

Enable developers to explain faults and missed frame deadlines with traceable evidence.

### Deliverables

Host-level breakpoint/step/watch/variables/call-stack experience using available debugger adapter.

Model a unified frame timeline for F133 game work, 12F jobs, D213 composition, 45F rendering, transfers and display deadline.

Add separate per-device clocks, timestamp source identity and modeled/observed trace status.

Surface USB cartridge latency, queue saturation, memory allocation, dropped frames and budget violations.

Export trace JSON and a reproducible summary used by automated regression tests.

### Acceptance / exit gate

The same failing host test can reproduce and identify its slowest stage.

Trace times are explicitly normalized or display a warning when clocks are not synchronized.

Debugger adapter follows a documented protocol, not invented undocumented device registers.

Dependencies: Graphics Lab, device/event schemas, host runtime, installed debugger adapter.

Explicitly excluded: A claim that the hardware has cycle-accurate FPGA/CPU traces before physical instrumentation.

## R12  |  Windows 11 qualification + controlled deployment

Produce a credible distributable native Windows Workbench and safe preparation for the first physical board.

### Deliverables

Decide Tkinter versus Qt based on measured prototype acceptance, cost and license review.

Package standalone Windows distribution and optional per-user installer; keep portable unpacked alternative.

Test Windows 11 Explorer drag/drop, Start Menu, DPI, keyboard navigation, safe uninstall and project preservation.

Add read-only device detection, structured serial log capture and simulator/hardware connection separation.

Add full NOR image assembly, layout inspection, dry-run programming plan, rollback/recovery documentation and guarded deploy UI.

Publish agent protocol v1, example scripts, permission matrix, action audit trail and compatibility tests.

### Acceptance / exit gate

Windows 11 x64 acceptance checklist passes on an actual Windows system; hash-verified distributable launches without requiring user Python setup.

Physical flash is still unavailable until actual device recovery, power, NOR, and programming tests justify enablement.

GUI/agent perform equivalent allowed operations and show identical artifact identity/evidence.

Dependencies: Native Windows 11 test host and pinned distribution toolchain; hardware release manifest.

Explicitly excluded: Claiming tested hardware flash, auto-install drivers without review, automatic firmware self-update.

# 7  After R12: conditional engineering passes

These are not automatic promises or prerequisites for shipping a useful Windows Workbench. They begin only once the prior capabilities, technical resources and hardware readiness justify them.

| PASS | CONDITIONAL GOAL | EVIDENCE GATE |
| --- | --- | --- |
| R13 | Target USB mass-storage runtime: FAT32 host, asynchronous streaming and shared-controller contention tests | First board has proven USB host, port power and recovery; measured reads can be compared with host model |
| R14 | Hardware-debug adapter: real CPU/FPGA diagnostics, configuration, fault logs, temperature and link statistics | Verified physical interfaces and repeatable device handshake |
| R15 | Measured full-console profiler and qualified update process | Calibrated device clocks, first-article tests, documented recoverability and guarded device writes |

# 8  Critical dependency and risk register

| RISK | CONSEQUENCE | CONTROL / DECISION |
| --- | --- | --- |
| Qt license/packaging | Migration becomes legally or operationally costly | Check licensing with distribution intent; prototype before conversion |
| Overdesigning GUI | Simulator/firmware lag behind cosmetics | Reserve majority of engineering time for working workflows and tests |
| R10 hardware changes | Pin map, NOR partitions or boot chain become stale | Versioned board manifest; no unreviewed auto-sync |
| Host vs physical evidence confusion | Unsafe false confidence and deployment | Prominent evidence badges in output/logs; no green fake connection |
| Plugin/agent permissions | Source loss, arbitrary execution or disclosure | Read-only defaults; hash compare; allowlists; audit; scoped writes |
| Cartridge streaming latency | Game frames block on USB reads | Buffers, backpressure, synthetic stress now; physical testing later |
| Decade-long maintainability | Toolchain or dependencies become unusable | Lockfile, archived toolchain instructions, repeatable CI fixtures, documented formats |
| Windows portability | Works only on Linux test session | Native Windows test matrix and actual distribution gate |

# 9  Quality assurance and release policy

## 9.1 Shared acceptance matrix

| TEST TRACK | EVERY PASS | R12 / BOARD GATE |
| --- | --- | --- |
| Host regression | Existing firmware/game, GUI, agent, archive and negative tests | All expected suites pass with reproducible logs |
| Human usability | Keyboard navigation, focus, menus, editor persistence | Native Windows 11 x64, 125%/150% DPI, contrast/screen-reader sweep |
| Agent parity | Schema validation, permission denial, hash-conflict test | Version negotiation, audit/review workflow, deterministic results |
| Build integrity | Artifact hashes, stage labels, toolchain/version capture | Signed or traceable release manifest and isolated deploy policy |
| Hardware claims | Always false unless actually observed | BOARD_OBSERVED only with real board, instruments and traceable run |
| Documentation | Updated release notes and unresolved issues | End-user, developer, agent and first-board manuals align |

## 9.2 What constitutes a completed pass?

A code change, working function or verified technical artifact has been produced.

A test proves its intended behavior and a negative test demonstrates a meaningful failure path.

The feature is accessible from the promised human and/or agent interface and shows accurate availability.

A dated handoff explains what changed, tests run, files produced, dependencies and open risks.

The previous release can be rebuilt and the new release has a validated manifest and version identity.

## 9.3 Suggested engineering effort split

As a planning guideline per pass: roughly 50% functional engine/runtime implementation, 20% UI integration, 20% validation and negative tests, and 10% documentation and release discipline. Adjust by pass, but do not let visual polish consume the technical verification budget.

## 9.4 Decision gates

| GATE | RELEASE DECISION |
| --- | --- |
| After R07 | Is host game launch real and repeatable, or only a painted simulation? |
| After R08 | Is it demonstrably faster to edit/navigate than R06 without introducing data-loss risks? |
| After R09 | Can screenshots and resources be inspected with exact reproducible context? |
| After R10 | Are all four silicon targets represented honestly and version-matched to R10+? |
| After R11 | Can the profiler diagnose a deliberate timing regression? |
| After R12 | Does it install, launch, navigate, build and recover on a native Windows 11 machine? |

# 10  Research findings and adopted engineering practices

Sources reviewed October 2026. These links are external standards and vendor guidance; our R07–R12 features remain engineering targets until implemented and verified.

01  Qt for Python QMainWindow / dock layouts
https://doc.qt.io/qtforpython-6/PySide6/QtWidgets/QMainWindow.html
Application: Save/restore user-managed dock state; restrict restoration to trusted local layouts.

02  Qt for Python deployment
https://doc.qt.io/qtforpython-6/deployment/deployment-pyside6-deploy.html
Application: Standalone Windows executable packaging can be measured in Qt feasibility pass.

03  Qt licensing
https://doc.qt.io/qt-6/licensing.html
Application: Review LGPLv3/commercial obligations before adopting Qt.

04  Microsoft Windows accessibility
https://learn.microsoft.com/en-us/windows/apps/develop/accessibility
Application: Keyboard access, UI automation properties, contrast, focus and readability.

05  Microsoft Windows navigation
https://learn.microsoft.com/en-us/windows/apps/design/basics/navigation-basics
Application: Consistency, simplicity and clarity for menu/tree/content structure.

06  Microsoft Windows packaging
https://learn.microsoft.com/en-us/windows/apps/package-and-deploy/packaging/
Application: Decide portable vs packaged distribution based on intended app capabilities.

07  Microsoft Windows Shell drag/drop
https://learn.microsoft.com/en-us/windows/win32/shell/dragdrop
Application: Use real Windows data-transfer behavior for Explorer-to-app file drops.

08  Language Server Protocol
https://microsoft.github.io/language-server-protocol/
Application: Reuse language-server intelligence rather than writing a new C parser.

09  Debug Adapter Protocol
https://microsoft.github.io/debug-adapter-protocol/overview.html
Application: Reuse a documented debugger integration model.

10  Model Context Protocol tools
https://github.com/modelcontextprotocol/modelcontextprotocol/blob/main/docs/specification/2025-06-18/server/tools.mdx
Application: Future adapter must preserve user review of privileged actions.

11  SLSA build provenance
https://github.com/slsa-framework/slsa/blob/main/spec/build-provenance.md
Application: Track artifact origin, inputs, builder and reproducibility metadata.

12  Microsoft WinFile reference
https://github.com/microsoft/winfile
Application: Historical reference for file-management workflow; not a dependency on archived code.

# 11  Handoff instructions for the next development agent

This page is intended to travel with every future ARC-1 Workbench development ZIP. The next agent must inspect the actual current code and evidence before claiming any part of this roadmap is complete.

## Required start sequence

Open the latest Workbench package and verify its checksum manifest and package integrity.

Read the current release notes, AGENTS.md, hardware manifest and unresolved risks.

Run the existing host, GUI and agent tests before editing. Record OS and toolchain versions.

Select only the earliest incomplete gate unless explicitly authorized to work ahead.

Implement a thin, real end-to-end feature through engine, UI, agent and tests.

Retest previous behavior and capture an actual screenshot or console evidence.

Release a new versioned archive with exact status: implemented, simulated, static or not available.

## Non-negotiable design invariants

Official name: ARC-1 Workbench — Adaptive RISC-V Console Development System.

Official metal ARC-1 logo and orange brand remain unmodified and visible but never dominate work area.

Human UI: File Manager / Word 6 operational familiarity with orange Aqua finish, not Windows 3.1 appearance.

No wasted permanent screen real estate; panes resize and collapse; code editor takes precedence during coding.

Agent UI is separate, structured, capability-limited, logged and backed by the same command engine.

R10 hardware data must be versioned; host tests do not prove physical hardware operation.

Hardware flash/deploy remains blocked until actual recovery and first-article evidence closes the gate.

## Immediate next action

AUTHORIZE R07  Implement the first host-game launcher and three workspace presets with measurable tests. In parallel only, prototype a Qt shell and compare against R06; do not perform a blind full-framework rewrite.

Specification ownership: This document is the Workbench product roadmap. It is not an authorization to change the PCB, claim bootable firmware or deploy to unqualified hardware.